|  | HSE Department | Statistic and tracking | Doc No | HSEP-F-119 |
| --- | --- | --- | --- | --- |
|  |  |  | Rev No | 2 |
|  | Daily HSE Performance Report |  | Date | 29.07.2020 |

| Date |  |  |  | Report No |  |  | Location |  |  |  |  |  |  |  |  | Work Permit Record |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 03/02/2021 |  |  |  | 02/03 |  |  | HRSG 11 to 15, ACC 11 to 15, Lay down |  |  |  |  |  |  |  |  | Electrical |  |  | Hot Work |  |  |  | Cold Work |  |  | Critical Lift (5t>) |  | Confined Space |  | Scaffold |  |  |  |  | LOTO |  |  | Radiation Test |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  | 9 |  |  |  | 8 |  |  | 0 |  | 2 |  | 1 |  |  |  |  | 0 |  |  | 0 |  |  |  |
| HSE Statistics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description |  |  |  |  |  |  |  |  |  |  |  | Today |  | This Month |  |  |  | Project Total |  |  |  | Description |  |  |  |  |  |  |  |  | Today |  |  |  |  | This Month |  |  |  | Project Total |  |
| Total Safe Worked Man Hours |  |  |  |  |  |  |  |  |  |  |  | 81 |  | 2420 |  |  |  | 8820 |  |  |  | Unsafe conditions |  |  |  |  |  |  |  |  | 4 |  |  |  |  | 12 |  |  |  | 44 |  |
| Total Manpower |  |  |  |  |  |  |  |  |  |  |  | 81 |  | N/A |  |  |  | N/A |  |  |  | Unsafe Act |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 2 |  |  |  | 9 |  |
| Fatal |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  | Observation Report (Internal) |  |  |  |  |  |  |  |  | 5 |  |  |  |  | 10 |  |  |  | 42 |  |
| Lost Time Injury (LTI) |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  | Observation Report (Client) |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 0 |  |  |  | 8 |  |
| Restricted Work Cases (RW) |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  | Off Site Vehicle Accidents |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 0 |  |  |  | 0 |  |
| Medical Treatment (MT) |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  | Site Inspections (Internal) |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 2 |  |  |  | 10 |  |
| First Aid |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  | Warning Letters (HSE Internal) |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 0 |  |  |  | 2 |  |
| Property Damage |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  | N/A |  |  |  |  | N/A |  |  |  | N/A |  |
| Fire incident |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  | N/A |  |  |  |  | N/A |  |  |  | N/A |  |
| Near Miss |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 0 |  |  |  | 0 |  |
| HSE Meeting (Internal HSE) |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 0 |  |  |  | 0 |  |
| HSE committee Meeting |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 0 |  |  |  | 0 |  |
| Training Conducted |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 0 |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 0 |  |  |  | 0 |  |
| Training Hours (minutes x attendees ÷ 60) |  |  |  |  |  |  |  |  |  |  |  | 0 |  | 1 |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  | 0 |  |  |  |  | 4 |  |  |  | 4 |  |
| Toolbox talk topic |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Training Conducted |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Summary of inspection/ Audit |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| INTERNAL: |  |  |  |  | Internal general site inspection done by HSE team. Gaps observed and reported. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Achievements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 810 safe worked man hours achieved without incident. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Equipment Details and Remarks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Type |  |  |  |  |  | Nos |  |  | Identification number |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Inspection Reminder |  |  |  |  |  |  |  |  | Remarks |  |  |  |  |  |  |  |  |
| Overhead Crane |  |  |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mobile Crane |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Good condition |  |  |  |  |  |  |  |  |
| Crawler |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Good condition |  |  |  |  |  |  |  |  |
| Man Lift |  |  |  |  |  | 4 |  |  | S10506638 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Good condition |  |  |  |  |  |  |  |  |
| Scissor Lift |  |  |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Peco Lift |  |  |  |  |  | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fork Lift |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Good condition |  |  |  |  |  |  |  |  |
| Man Basket |  |  |  |  |  | 2 |  |  | LMB-001 |  |  |  | SMB-001 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Good condition |  |  |  |  |  |  |  |  |
| Hi-Ab |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Good condition |  |  |  |  |  |  |  |  |
| Trailer/ lowbed |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Good condition |  |  |  |  |  |  |  |  |
| Observations tracking record (INTERNAL) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sr | Observation Descriptions and Recommendation of Corrective Action |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Code |  |  | Cat |  | Target Date |  |  |  |  | Status |  |  |
| 01 | Piping and scaffold material scattered on the platform. HRSG-11 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | IF-11 |  |  | UC |  | 04-2-2021 |  |  |  |  |  |  | X |
| 02 | Bad housekeeping condition observed at site. HRSG-11 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | IF-12 |  |  | UC |  | 04-2-2021 |  |  |  |  | X |  |  |
| 03 | Guard rail was missing in the elevated platform. HRSG-11 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | IF-13 |  |  | UC |  | 04-2-2021 |  |  |  |  | X |  |  |
| 04 | Fire extinguisher was not available in the man lifts. Site Office area. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | IF-14 |  |  | UC |  | 04-2-2021 |  |  |  |  | X |  |  |
| 05 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 06 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 07 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 08 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 09 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Images and references (INTERNAL) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ref No |  |  | 11 |  |  |  |  | Ref No |  |  | 12 |  |  |  |  |  | Ref No |  |  |  | 13 |  |  |  | Ref No |  | 15 |  |  |  |  | Ref No |  |  |  |  | 10 |  |  |  |  |
| Closed Out |  |  |  |  |  |  |  | Closed Out |  |  |  |  |  |  |  |  | Closed Out |  |  |  |  |  |  |  | Closed Out |  |  |  |  |  |  | Closed Out |  |  |  |  |  |  |  |  |  |
| Informed supervisor Bimlesh |  |  |  |  |  |  |  | Made housekeeping |  |  |  |  |  |  |  |  | Instructed scaffold foreman. |  |  |  |  |  |  |  | Informed management, informed material purchasing department. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Previous day tracking Record |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Opened |  | Findings Ref No |  |  |  |  |  |  |  |  |  |  |  | Remarks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  | IF-1,6,11 |  |  |  |  |  |  |  |  |  |  |  | Findings have been communicated to concerned supervisors. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Observations Categories |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Unsafe Conditions Log |  |  |  |  |  | Unsafe Acts Log |  |  |  |  |  |
| Descriptions |  |  | Today | This month | Project total | Descriptions |  | Today |  | This month | Project total |
| Poor housekeeping |  |  | 1 | 2 | 12 | PPE (non-compliance/ damaged/ lacking) |  |  |  | 1 | 5 |
| Fire prevention/ protection |  |  | 1 | 1 | 6 | Wrong tools/ Equipment |  |  |  |  |  |
| Lack of fall protection |  |  | 1 | 2 | 10 | Lack of barricades / exclusion zones |  |  |  |  | 1 |
| Inadequate illumination |  |  |  |  |  | Road Safety |  |  |  |  |  |
| Inadequate ventilation |  |  |  |  |  | PTW Non compliance |  |  |  |  |  |
| Health hazard i.e noise, dust, |  |  |  |  |  | Signage (Ignoring, lacking) |  |  |  |  |  |
| Environment hazard |  |  |  |  | 2 | Barricades (Ignoring, lacking) |  |  |  |  |  |
| Electrical hazard |  |  |  |  | 1 | Lack of supervision |  |  |  |  |  |
| Failure to provide safety equipment |  |  |  |  |  | Improper material handling |  |  |  | 1 | 3 |
| High wind speed |  |  |  |  |  | Poor material arrangement |  | 1 |  | 2 | 4 |
| Incorrect/ Neglecting work procedure |  |  |  | 1 | 5 | Using damaged tools/ equipment |  |  |  |  |  |
| Lifting (Improper/ negligence/ unsafe) |  |  |  | 1 | 1 | Confined space |  |  |  |  | 1 |
| Excavation |  |  |  |  |  | Access/ egress/slip and trip |  |  |  | 1 | 1 |
| Scaffold |  |  |  | 2 | 5 | Poor cable management |  |  |  |  | 2 |
| Hot work |  |  |  |  |  | Positive finding (Internal) |  |  |  |  | 1 |
| Unsafe work at height |  |  |  |  |  | Positive finding (Client) |  |  |  |  |  |
| Previous day’s Plans tracking record |  |  |  |  |  |  |  |  |  |  |  |
| SR |  | Plans |  |  |  |  | Responsible |  | Status |  |  |
| 01 |  | Housekeeping at elevated areas. |  |  |  |  | Iftikhar, rabih |  | Done |  |  |
| 02 |  | All electrical panels should be internally inspected. |  |  |  |  | Suman |  | Pending |  |  |
| 03 |  | Client’s inspection for the electrical panels to be done. |  |  |  |  | Creed, iftikhar |  | Pending |  |  |
| 04 |  | Inspection of HSG-12. |  |  |  |  | Iftikhar |  | Due |  |  |
| 05 |  | Fabrication of steel sign boards. |  |  |  |  | Rabih |  | Due |  |  |
| 06 |  | Fabrication of permit boxes. |  |  |  |  | Rabih, Shalin |  | Friday |  |  |
| HSE Recommendations (Management review/ action required) |  |  |  |  |  |  |  |  |  |  |  |
| SR | Remarks |  |  |  |  |  | Attention to |  | Recommended By |  |  |

| Prepared by |  | Reviewed by |
| --- | --- | --- |
| Zeyad mohsin kh. |  | Ramik yousif Az. |
| HSE Manager |  | Project Manager |
| SANA ALAMAR COM. |  | SANA ALAMAR COM. |
| Signature |  | Signature |